## Slide 1: Agile development

## Slide 2: Meet the scrum-agile team
Product Owner – This individual is “responsible for maximizing the value of the product and the work of the development team” (Cobb, 2015). Also have sole responsibility of managing product backlog (Cobb, 2015).
Scrum Master – This individual is responsible for that the Scrum practices, theory and rules are enacted and are followed (Cobb, 2015). Also, acts as servant-leader for the entire Scrum team(Cob, 2015).
Development Team – The team consists of professionals “who do the work of delivering a potentially releasable increment of the product” (Cobb, 2015). They are also ones that can create an increment (Cobb, 2015)

## Slide 3: Phases of SDlc in Agile approach
Ideation – In this phase, the Product Owner works closely with those who have a vested interest in the product to piece together the vision for the project(Hoek, 2023).
  Define purpose and goal of software(Hoek, 2023)
  Determining and documenting requirements(Hoek, 2023)
  Prioritize the tasks and resources (Hoek, 2023)
Development – The development team gets to work on developing the software in an iterative fashion with daily Scrum meetings held with the team.
  Scrum meeting set up to discuss what was accomplished yesterday, what is going to be accomplished today, and any impediments that may stand in the way
  Development phases, or Sprints, are worked in a set time frame

## Slide 4: Phases of sdlc in agile approach (cont.)
Testing – In this phase continuous testing is accomplished hand in hand with the development of the software(Hoek, 2023).
  User Stories are created and tested
Deliverables – This phase is where the finished features that have been tested are pushed out into a deliverable product for the individuals with a vested interest in the software can view and even make further suggestions for refinement.

## Slide 5: Contrast to waterfall development
Waterfall Method –
  More linear and sequential
  Upfront planning required
  Changes are more difficult and may require full rewrite
  Highly dependent on previous step
  (SDLC - Agile Model)
Agile Method –
  Simultaneous work on all phases
  Easily adaptable
  Dependencies from previous step held at a minimum
  Faster deliverables
(SDLC - Agile Model)

## Slide 6: Agile vs Waterfall?
Waterfall
  Rigidity in project planning
  Dependency management
  Familiarity
Agile
  Allows for greater flexibility
  Testing occurs simultaneously
  Risk factor is less substantial

## Slide 7: References
Cobb, C. G. (2015). Project Manager's Guide to Mastering Agile: Principles and Practices for an Adaptive Approach. John Wiley & Sons.
SDLC - Agile Model. Tutorials Point. (n.d.). Retrieved April 15, 2023, from https://www.tutorialspoint.com/sdlc/sdlc_agile_model.htm
Hoek, J. van der. (2023, January 24). The 5 stages of the Agile Software Development Lifecycle. Mendix. Retrieved April 15, 2023, from https://www.mendix.com/blog/agile-software- development-lifecycle-stages/